## Slide 1: PartyPlanner
by Emily Bradfield

## Slide 2: Introduction
Who am I, and what is PartyPlanner?
A website designed for assisting with planning parties and managing guest RSVPs
Simple, effective, with database integration through an API
Separate account types for host and their guest
  Login redirects to appropriate page
  Different functionality allocated to each
Host has full control over guest list (create, read, update, and delete)
Guests have control over account settings
Responses sent from guests through website
Host can amend and share party details as they see fit
Each guest can only update their own account

## Slide 3: Conceptualisation
How did I approach the task?
Assess and consider MVP -> CRUD functionality
Separate MVP from final concept and break down individual tasks
Consider priority of non-MVP tasks
Develop Jira Board (scrum) with 5 sprints (one per day)
Ensure sprint one produces MVP
Separate remainder of concept into features; allocate to sprints
Compare goals with current knowledge, resources, and timeline
Review priority and storypoints, note down specific tasks required of each user story

## Slide 4: Sprint One: CRUD (mvp)

## Slide 5: All Sprints – My RoadMap
THE GOAL:
Create the minimum viable product; a website with CRUD functionality communicated through an API to a Database
THE GOAL:
Develop a functional login page, redirecting users to the appropriate section, and separating host/guest function between

## Slide 6: All Sprints – My RoadMap
THE GOAL:
Relocate the response function to guests and introducing “edit event details” to the host
THE GOAL:
Finetune frontend design and enhance user experience
THE GOAL:
Finalise post-production documentation, introduce initial setup features enabling easier implementation

## Slide 7: Consultant Journey
Front End
HTML: creates the structure
  Applying skills from QA
  Understanding DOM
CSS: creates the style
  Improved bootstrap implementation
JavaScript: creates the control
  Understanding functions how they interact
  Working with Axios for HTTP requests
  Using localStorage to enable features
  Using DOM to my advantage
Database and API
MySQL: the database
  Applying previous skills and knowledge
  Implementing JPA to communicate with Java
  Understanding entity relationships
SpringBoot: the API
  Developing CRUD functionality through HTTP requests
  Use of repos, services, controllers, and domains
  Ensuring separation of function as appropriate
  Repeated and consistent testing throughout development

## Slide 8: Version Control
Through Git Bash and GitHub, the master/dev/feature model can be implemented to reduce risks when changing code or introducing features.
Document branch additionally used to separate development and documentation

## Slide 9: Testing
Unit Testing on GuestService with Mockito and Assert Equals
Unit Testing on GuestController with Mockito and MockMvc
Integration Testing on GuestController with Mockito and MockMvc
FINAL COVERAGE: 95.6%

## Slide 10
Demonstration

## Slide 11: HOW DID IT GO?
Sprint Review
SPRINT ONE
All tasks completed by end of day one and documented throughout
SPRINT TWO
All tasks completed by end of day, UMLs and Risk Assessment additionally completes and committed
SPRINT THREE
All tasks including “would” task completed by hallway through, presentation developed
SPRINT FOUR
Comment on how this sprint went
SPRINT FIVE
Comment on how this sprint went

## Slide 12: HOW DID I LEARN?
Sprint Retrospective
PROJECT STRENGTHS
Completed all tasks in every sprint
Had sufficient time and room to expand on initial concept
Documentation completion throughout; thorough, accurate, and representative
Development focused on one feature at a time
MVP achieved and exceeded
AREAS OF GROWTH
Expand on idea: consider more ambitious goals
Improved aesthetic and design
Review Jira Board more frequently to reflect current expectation
Homogenous user stories in Epics

## Slide 13: Conclusion
MY FINAL TAKEAWAY
I am proud of…
Example
I can grow from…
Example
Project potential…
Example

## Slide 14: Any questions?
Thank you for your time!